Pagemark 0.13.1 Galaxy S25 Ultra device test results

Version 0.13.3

2026-10-16

Revision 1.1

# Device test results - Pagemark 0.13.1 on a Samsung Galaxy S25 Ultra

Tested by the owner on 2026-10-14 with the printed plan "Pagemark 0.13.1 Galaxy S25 Ultra test plan" (Rev 1.2), handwritten results scanned to PDF. Transcribed and checked against the code on 2026-10-15.

## Summary

|  | Count |
| --- | --- |
| Passed | 70 |
| Failed | 13 |
| Skipped | 10 (7.7, 7.8, 7.9, 9.5, 9.9 and all five TalkBack tests 10.1 to 10.5) |
| Crashes or freezes | none |

The 13 failures were: 2.8, 3.2, 3.9, 4.6, 5.4, 6.6, 6.8, 8.2, 8.3, 9.4, 9.6, 11.3 and 13.1. Of these, 7 are app problems, 3 are mistakes in my test plan, and 3 need more information from you (see the tables).

All the 0.13.1 audit fixes that were on the plan passed on the real phone: tidy genres (2.2), stuck timer (3.5, 3.6), Stats calendar fits the screen (5.1), year card and PDF report without locked books (5.2, 5.3). Install over an older version, restore, folder backup, whole-app lock, recents blank, offline use, update check, widget and shortcuts, font and display size at largest, dark themes and split screen all passed.

## App problems (findings)

| ID | Sev | Status |
| --- | --- | --- |
| PGM-330 | MEDIUM | OPEN |
| PGM-331 | MEDIUM | OPEN |
| PGM-332 | HIGH (until explained) | FIXED, verify on the phone |
| PGM-333 | LOW | OPEN |
| PGM-334 | LOW | OPEN |
| PGM-335 | LOW | OPEN |
| PGM-336 | LOW | OPEN |
| PGM-337 | LOW | OPEN |

## Mistakes in the test plan (not app problems)

| Test | Plan said | Reality | Action |
| --- | --- | --- | --- |
| 3.2 | Move a progress slider | There is no slider; Update progress asks for the current page, and the percentage and days left update from that. | Fix the plan wording. Your note "no slider, just a Current page window" is exactly right. |
| 5.4 | Choose "remind tomorrow" | The choices are 2 weeks, 1 month, 2 months, none. A one-day reminder cannot be tested. | Add "Tomorrow" and "In a week" to Lend this book (PGM-340), and fix the plan. |
| 6.6 | Turn on fingerprint in Settings | Fingerprint is chosen when the lock is created and offered on the lock screen; Settings, Privacy and lock has no fingerprint switch. | Fix the plan. Whether Settings should offer it is a design choice (PGM-338). |

## Need more information from you

| Test | Your note | Question |
| --- | --- | --- |
| 6.8 | Hide the Locked tab: "locked library does not show up" | After pressing and holding the word "Library" at the top, did the PIN screen not appear at all, or did the tab not disappear? |
| 8.3 | "no main" | I could not read this. Did the red "Turn on" box not appear on the Notifications page after switching notifications off? |
| 11.3 | Offline scan failed | What did you see? The plan expected "could not be looked up" and the barcode number kept in the search box. |
| 13.1 | "Nearby devices?" | Pagemark asks for no Bluetooth or Nearby permission (its manifest has none). Samsung and Android 16 list "Nearby devices" for apps that use the network. I believe it is the phone, but please tell me if it shows as Allowed. (INFO, PGM-339) |

## Your ideas (added to the roadmap as requests, not findings)

Search results look cramped and may need borders (2.1). Covers seem to load slowly (2.3, 13.4 "good but slow").

Quick start guide needed after install (1.2). The in-app guide exists but is not offered on first launch.

Take a photo of the cover and crop it when a book is added by hand (2.5).

Library search should also search online when nothing is found locally (2.9).

Reading timer notification so it shows on the lock screen while running (3.3).

Reading timer on the book page without logging a read first (3.5).

Copy a book's title by pressing and holding it.

## Not tested

TalkBack (10.1 to 10.5), fingerprint unlock cancel and wrong finger (6.6 by plan error), restore on a second phone (7.8), full storage (7.9), file import with Undo (7.7), scheduled backups over two days with Samsung's battery manager (9.5), reduce animations (9.9). These stay on the manual test plan.

## Audit evidence

Scanned results: Documents\PageMark_.13.1_Galaxy_S25_Ultra_Test_Plan.pdf (9 pages). A recovery code is written on page 4 of the scan; it belongs to the test phone's locked library and is not copied here.

## Follow-up results (2026-10-16, Pagemark 0.13.2 and later on the same phone)

| Item | Result |
| --- | --- |
| 8.2 Daily reading reminder (PGM-332) | Passed on the phone. The notification arrives after the manifest fix. |
| 6.8 Hide the Locked tab | Closed: the owner pressed beside the word "Library". Not a bug. (The press target is only the word itself; enlarging it is optional polish.) |
| 8.3 Turn on box | Owner does not remember what was meant. Left as not re-verified; the code path is covered by the 0.9.0 notification tests and works on the emulator. |
| 11.3 Offline barcode scan | Closed: the message shown was the expected "Could not reach the book search. Check your internet connection." My plan's wording was stricter than the app. |
| 10.1 to 10.5 TalkBack | Passed (owner walked the Library, add by hand, rating, Stats calendar, Read next and Lend this book). |
| 13.5 Reinstall then restore | Passed: after uninstalling and reinstalling on the same phone, the backup restored the library. (Restore on a second phone, 7.8, was not run.) |
| 9.5 Scheduled backups with Samsung battery manager | Pending: owner testing over the next days. |