Pagemark 1.0.0 Readiness Report

Version 1.0.0

2026-10-16

Revision 1.0

# Release readiness - Pagemark 1.0.0 (update of 2026-10-16, commit after v0.13.4)

Verdict: READY WITH CONDITIONS (conditions now owner-only). No open finding above INFO. Fixes from the gate (0.13.1), the S25 Ultra device test (0.13.2 to 0.13.3) and the verification pass (0.13.4) are in. 310 tests pass, analyzer clean, schema 6 migration script passes.

Remaining before tagging v1.0.0, all owner checks:

Re-test 0.13.4 on the phone: landscape header collapse, How you unlock (device lock switch), restore from the oldest restore point, Tidy genres.

Scheduled backups with the Samsung battery manager (plan 9.5); confirm "Nearby devices" is Allowed (PGM-339); device checks PGM-111, 204, 207, 208.

Google Play: developer account, 14-day closed test with about 12 testers, Data safety form, listing. Listing graphics are ready in docs/play/.

Documentation set for 1.0.0 (User Manual, Install Manual, Release Notes, Package Overview, README) is regenerated in Documentation/.

# Release readiness - Pagemark 1.0.0 gate (audited 0.13.0, commit b1bbf51)

Verdict: READY WITH CONDITIONS. No blocker, critical or high finding. The code is in good shape for 1.0.0; the conditions are a few small fixes, the documentation set, and a real-phone pass nobody has done yet.

(The 0.7.0 verdict and its 84 findings are in FINDINGS.md above the 1.0.0 section; all were fixed in 0.7.1 to 0.8.1. Their READY FOR VERIFICATION status was not re-run one by one in this gate; the suite, migrations and release checks cover the same ground.)

## Counts (new this round)

| Severity | Count | IDs |
| --- | --- | --- |
| BLOCKER / CRITICAL / HIGH | 0 |  |
| MEDIUM | 4 | PGM-300, PGM-302, PGM-320, PGM-324 |
| LOW | 4 | PGM-301, PGM-303, PGM-321, PGM-322 |
| INFO | 4 | PGM-323 (accepted), PGM-325 to PGM-327 (verified positives) |

## Conditions for tagging 1.0.0

Fix PGM-320 (stuck timer), PGM-300 (Stats width on tablets), PGM-302 (genre noise). These are the three a user would notice. PGM-301, 303, 321, 322 are small and should go in the same release.

Documentation set (house rule for a major release): regenerate User Manual, Install Manual, Release Notes and README, write the Package Overview (simple, medium, advanced) and refresh the GitHub details (PGM-324).

Real-phone pass from MANUAL_TEST_PLAN.md, in particular the timer, folder backup to a real cloud folder, fingerprint, notifications, TalkBack and the updater.

Google Play steps (account, 14-day closed test, Data safety form, listing) are outside the code. The Play bundle builds; see docs/PLAY_STORE.md.

Localisation is not a gate item; it needs a second language chosen first.

## What was and was not tested

| Phase | Result |
| --- | --- |
| Baseline, suite, generated code | pass, twice |
| Migrations schema 1 to 5 to 6 | pass, all rows kept, integrity and foreign keys clean |
| Release assets | signature, hash, secrets, permissions, 16 KB alignment checked; CI green |
| Hostile input (new parsers) | fuzzed, only PGM-303 |
| GUI | tablet rail, two panes, Stats, font 2.0 seen; full activation sweep NOT RUN |
| Data safety (backup, restore, folder) | unchanged since the 0.7.0 audit; real providers NOT RUN |
| Performance | NOT RUN this round |
| Real hardware, TalkBack, notifications, camera | NOT RUN |

## Top risks

Anything that touches Android itself (folder picker, notifications, camera, share sheets, TalkBack) has only emulator or no coverage. The folder backup is the one with real data consequences.

Lookup data quality: free sources return noisy genres and occasional wrong editions (PGM-302). Refresh details lets users fix it, but they must notice.

The timer is the only new feature that holds state outside the database (PGM-320).

## Build-session handoff

PGM-320 stuck timer. Repro: copy scripts/pgm320_stuck_timer_test.dart into test/ and run it; it fails on the missing Stop. Cause: lib/reading_life_ui.dart _other blocks other books and the Stop button only shows for the timed book (_mine). Fix direction: when a timer belongs to another book, offer Stop (save or discard that session), and clear the saved timer when its book is finished, trashed or purged. Verify: the same test passes, plus a new test that finishing the book clears timer_start.

PGM-300 Stats width. Repro: emulator wm size 2400x1440; wm density 280, open Stats (evidence_1.0/f12_stats.png). Fix direction: wrap the Stats list in NarrowColumn and give the calendar grid a fixed cell height (mainAxisExtent: 40). Verify: same screenshot shows a one-screen month; add a widget test pumping Stats at 1200 dp asserting the grid is under 400 tall.

PGM-302 genre noise. Repro: search "dune frank herbert", add the first result, read the Genre line (evidence_1.0/f11_pane_book.png). Fix direction: in Lookup.genres() and Google categories, split subjects on commas, drop duplicates case-insensitively, drop "(imaginary place)" entries and the book's own title, keep three. Verify: a lookup_test with the Dune subject list returns clean genres.

PGM-301, 303, 321, 322: cap the guide and Add a book with NarrowColumn; reject pages <= 0 or above 20,000 in parseVolume and _parseDoc; call closeBook after Move to locked library; give the empty-state button a book or help icon. Verify with the v0130 and pgm310 tests plus one widget test each.

# Manual test plan - what a human must still do (on a real phone)

Ordered by risk. Nothing here was run by the audit.

☐ Restore twice, recover the first state (PGM-100). Restore a backup, restore a second one within a minute, look for any way back. Pass: the original library is recoverable.

☐ FLAG_SECURE and recents (PGM-204). Open the hidden Locked tab, press Home, open recents. Pass: the thumbnail is blank.

☐ Fingerprint unlock on a real device: unlock, cancel, wrong finger, fingerprint added after setup.

☐ Drive sign-in and scheduled backup: sign in, run now, wait one scheduled cycle, restore from the Drive file. Pass: file appears, size matches, restore works.

☐ Passphrase change (PGM-102): change the backup passphrase, run backup, check a new file appears and decrypts.

☐ Updater install: from 0.6.0 install 0.7.0 through Settings > Updates. Pass: installs over the top, data intact, same signing certificate.

☐ Battery managers / Doze: on a phone with an aggressive battery manager (Samsung, Xiaomi), confirm scheduled backups still run after two days.

☐ Notifications: deny and re-grant the permission; backup-failure notification shows.

☐ Storage full: fill storage, try an export and a restore. Pass: clear error, library untouched.

☐ Shared exports left behind (PGM-203): export CSV, share it, inspect cache/share_plus (needs a debug build or adb on a rooted device).

☐ Landscape and tablet/foldable (PGM-004, 254): rotate every main screen; check split-screen.

☐ TalkBack: add a book, rate it, open Settings with TalkBack on; icon buttons have names.

☐ Edge-to-edge and predictive back (PGM-253) on Android 14/15/16.

☐ Large font / display size on a phone (PGM-001): font 2.0 and largest display size on Library and Book pages.

☐ Offline use: airplane mode, add a book by hand, open covers, run lookup. Pass: no crash, clear message.

☐ Real timezone change (PGM-128): finish a book, change timezone, check the date.

☐ iOS: not built yet; everything above is Android only.

## Added for the 1.0.0 gate (0.13.0)

☐ Reading timer: start on a book, lock the phone for 2 minutes, stop, enter a page. Pass: the minutes and page are saved and the day lights up in Stats. Then start a timer and finish the book: pass only once PGM-320 is fixed (other books can still stop the timer).

☐ Share picture and PDF report: Stats, Year in books, Share picture and Report (PDF) into Messages or Drive. Pass: the picture and PDF open, show no locked book.

☐ Lending reminder: lend a book with a reminder for the next day (set the phone clock forward). Pass: a notification at 10:00 that names neither book nor person; Got it back cancels it.

☐ Scan many books: scan 5 real books including one you own. Pass: one click each, duplicates skipped, a not-found one listed. Try in the Locked library: the internet warning appears once.

☐ Refresh details and edition picker on a book you edited by hand. Pass: your edits are not ticked; choosing an edition changes only the cover, publisher, year, pages and ISBN.

☐ Google Books switch: turn it off, search; turn on, search. Pass: results differ only in coverage; nothing breaks offline.

☐ Folder backup to a Google Drive or OneDrive folder through Android's picker; wait one scheduled run; restore on a second phone.

☐ Tablet and landscape on a real device or foldable: rail, two panes, rotate with a book open, split-screen.

☐ TalkBack through: add a book, rate with swipe, calendar days, Read next reorder, Lend.

☐ Updater: install 0.13.0 over 0.12.0 from Settings > Updates. Pass: data intact, same signature.

# Audit status - Pagemark 0.7.0

Repo: C:\Project Folder\Pagemark, branch main, audited commit 045e8147c28780fd03dd0f714cce9d0225071f13 (tag v0.7.0), working tree clean at start.

OS: Windows 11 Pro; Flutter 3.47 at C:\dev\flutter; JDK 25 (needs -Djdk.net.unixdomain.tmpdir=C:/tmpj); Android emulator x86_64.

Suite from fresh clone: 193 pass + 1 skip, twice (33 s, 20 s). flutter analyze clean. build_runner output matches committed code.

Real user data to avoid: none touched. Emulator used throughout; scratch data under the session scratchpad.

Mode: full, mobile-leaning. Prefix PGM. Mine PGM-001..099, data agent 100..199, security agent 200..299.

## Phase log

| Phase | State |
| --- | --- |
| 0 Baseline | done |
| 1 Feature inventory | folded into FEATURE_MATRIX notes in the agents' files; no separate matrix written |
| 2 Suite audit | done (counts above); per-module coverage not measured |
| 3 Smoke | done on release x86_64 (first launch, 5k restore, cold starts) |
| 4 GUI | partial: font 2.0, landscape attempt, library/stats/settings seen; full activation sweep NOT RUN |
| 5 Data safety | done by script (findings_part_data.md) |
| 6 Engine | done by script |
| 7 Hostile input | done by script |
| 8 Security | done (SECURITY_AUDIT.md) |
| 9 Performance | done on emulator (PERFORMANCE_BASELINE.md) |
| 10 Packaging | done (RELEASE_ENGINEERING_AUDIT.md) |
| 11 Docs truth | done (DOCS_TRUTH.md) |
| 12 Compat | static only (COMPAT_MATRIX.md) |
| 13 Report | RELEASE_READINESS.md, MANUAL_TEST_PLAN.md, FINDINGS.md written |

## Not written

DATA_SAFETY_MATRIX.md, ENGINE_AUDIT.md, HOSTILE_INPUT.md, FEATURE_MATRIX.md, GUI_MATRIX.md, NAVIGATION_MATRIX.md, TEST_COVERAGE.md: the data agent could not write report files and its results live in findings_part_data.md and its scripts; the GUI/feature matrices were not produced.

## NOT RUN

Everything in MANUAL_TEST_PLAN.md: real device, fingerprint, Drive, WorkManager/Doze, updater install, TalkBack, tablets, iOS.

## 1.0.0 gate audit (2026-10-14)

Audited: Pagemark 0.13.0, commit b1bbf517a9152ba2b70281c03ec8b07897b23a73 (tag v0.13.0), working tree clean, CI green. New findings PGM-300 to PGM-327.

Baseline from a fresh clone of HEAD: build_runner output identical to the committed code, flutter analyze clean, suite 289 pass + 1 skip, twice (33 s, 22 s).

Run on: Windows 11, Flutter 3.47, Android emulator Pixel_10_Pro_XL_test (x86_64) with the release sideload build of 0.13.0; wm size/density and font scale restored afterwards. No real user data touched.

| Phase | State |
| --- | --- |
| 0 Baseline | done (above) |
| 2 Suite | counts and flakiness done; per-module coverage not measured; test files named in TEST_COVERAGE.md |
| 3 Smoke | emulator: first launch, welcome skip, empty library, search + add (live network), restart at font 2.0 |
| 4 GUI | partial. Seen: welcome, empty library, tablet rail, two-pane with a book, Stats on a tablet, font 2.0 on Library/Stats/book. Full activation sweep and every screen at every size NOT RUN |
| 5 Data safety | migrations from every schema 1 to 5 done by script (PGM-325). Restore/backup paths unchanged since the 0.7.0 audit and covered by its scripts and the suite; folder backup (SAF) NOT RUN on a real provider |
| 6 Engine | timer state tested (PGM-320); streak, year summary, queue order, suggestions covered by v0120/v0130 tests, reviewed |
| 7 Hostile input | Google Books and editions parsers fuzzed, 5,000 + 400 random shapes (PGM-303) |
| 8 Security | published asset verification, APK secret scan, manifest permissions and exported components, network host inventory (promise_test) |
| 9 Performance | NOT RUN this round (0.7.0 baseline stands; new Stats calendar and two-pane not profiled) |
| 10 Packaging | release assets verified; 16 KB alignment checked |
| 11 Docs | README and release-package read against 0.13.0 (PGM-324) |
| 12 Compat | tablet/landscape seen on the emulator; foldables, multi-window, other OEMs NOT RUN |
| 13 Report | RELEASE_READINESS.md, MANUAL_TEST_PLAN.md updated |

Scripts added: pgm300_migration_test.dart, pgm310_lookup_fuzz_test.dart, pgm320_stuck_timer_test.dart. Evidence screenshots: docs/release-audit/evidence_1.0/.

## NOT RUN this round

Everything in MANUAL_TEST_PLAN.md, plus: reading timer on a running device (only its widget logic was tested), share picture and PDF share sheets, Scan many books with a real camera, folder backup to a real cloud provider, notification delivery (loan reminders), TalkBack, performance of the new screens.