Pagemark 0.13.1 Galaxy S25 Ultra test plan

Version 0.13.1

2026-10-14

Revision 1.3

# Pagemark 0.13.1 - Step-by-step test plan for the Samsung Galaxy S25 Ultra

How to use this document: work top to bottom. Each test has numbered steps, the result you should see, and boxes to tick. Write anything odd in the Notes column, or take a screenshot (Power + Volume Down). Plan on 2 to 3 hours in total; the notification and background checks need waiting time, so start those first (Part 1).

Tick P for pass, F for fail, S for skipped. If a test fails, do not stop: note it and keep going. At the end, fill in the Summary (Part 14) and send it back.

## Part 0 - Before you start

What you need

The Galaxy S25 Ultra with a screen lock and a fingerprint already set up in Samsung's Settings.

The file Pagemark-0.13.1-arm64.apk (from C:\Project Folder\Pagemark\build\release-0.13.1). Copy it to the phone (USB cable, Nearby Share, or Google Drive).

Wi-Fi, and later a way to switch on airplane mode.

Three or four real books with barcodes on the back, one of them a book you own twice or already added.

A free Google Drive or OneDrive app on the phone (for the cloud-folder backup test), and optionally a second phone for the restore test.

Optional for test 12.4: the free app PCAPdroid from Google Play (no root needed) to see where the barcode scanner sends data.

Important: if Pagemark is already on the phone with books you care about, do test 1.1 first (save a backup), or do all testing on a clean phone profile. The tests below add, delete and restore books.

Samsung One UI notes

Settings paths: Settings > Apps > Pagemark. Battery: Settings > Apps > Pagemark > Battery. Notifications: Settings > Apps > Pagemark > Notifications.

Samsung's "Sleeping apps" and "Adaptive battery" can stop scheduled backups. Test 9.5 checks this.

Pagemark's own pages are called: Library, Locked, Stats, Settings.

## Part 1 - Install, first start and upgrade

| # | Steps | Expected result | Result | Notes |
| --- | --- | --- | --- | --- |
| 1.1 | If an older Pagemark is installed: open it, Settings > Backup and restore > Save a copy as a file, choose a password, save to Drive. | A backup file is saved; the page shows "last saved" with today's time. | ☐P ☐F ☐S |  |
| 1.2 | Open the APK from My Files. If Samsung asks, allow Install unknown apps for My Files, then tap Install. | Installs over the old version without asking to uninstall. Your books are still there (upgrade test). | ☐P ☐F |  |
| 1.3 | Settings > Apps > Pagemark. Look at the version. | Version 0.13.1. | ☐P ☐F |  |
| 1.4 | (Clean phone only) Uninstall Pagemark, then install again. Open it. | Three short welcome screens appear. Skip works at any time. | ☐P ☐F ☐S |  |
| 1.5 | On the last welcome screen choose Try it with 5 sample books. | Five classics appear in the Library with a note that they are samples. | ☐P ☐F ☐S |  |
| 1.6 | Tap Remove on the sample card. | The samples go; any book you added yourself stays. | ☐P ☐F ☐S |  |
| 1.7 | Settings > Our promise to you. Read the list of internet uses. | Lists book search, update check and the barcode reader. Matches what you expect. | ☐P ☐F |  |

## Part 2 - Adding books

| # | Steps | Expected result | Result | Notes |
| --- | --- | --- | --- | --- |
| 2.1 | Library > Add book. Type a title (for example "Dune Frank Herbert") and tap the magnifier. | Results with covers appear within a few seconds. | ☐P ☐F |  |
| 2.2 | Tap the best match. | The book is added and its page opens. Genres read cleanly: about three, no duplicates, no "(imaginary place)" entries. (Checks PGM-302.) | ☐P ☐F |  |
| 2.3 | Add > tap the barcode icon. When Android asks, allow the Camera. Scan the back of a real book. | Camera opens, scans, adds the book. The camera permission is asked only now, not at install. | ☐P ☐F |  |
| 2.4 | Add > the tick icon (Scan many books). Scan 4 books one after another, including one you already have and one barcode that is not in the database (or scan a non-book barcode). | One click per book, duplicates skipped, not-found items listed at the end. | ☐P ☐F |  |
| 2.5 | Add > Add by hand. Type a title and author only. Save. | The book is added with no cover and no crash. | ☐P ☐F |  |
| 2.6 | Open Chrome, find a book page, Share > Pagemark. | Pagemark opens with the search already filled in, nothing saved yet. | ☐P ☐F |  |
| 2.7 | On a book you edited by hand: three dots > Refresh details from the internet. | Your typed details are not ticked; only missing ones are. Applying changes nothing you did not tick. | ☐P ☐F |  |
| 2.8 | On a book: Choose another edition, pick one. | Only cover, publisher, year, pages and ISBN change. | ☐P ☐F |  |
| 2.9 | Settings > Your library: turn Also search Google Books off, search a book, then turn it on and search again. | Both work; results may differ in how many are found. Nothing breaks. | ☐P ☐F |  |

## Part 3 - Reading log, timer and progress

| # | Steps | Expected result | Result | Notes |
| --- | --- | --- | --- | --- |
| 3.1 | Open a book > Log a read. Choose Print, status Reading, a start date today, 4.5 stars, a note. Save. | Saved. Half stars work. | ☐P ☐F |  |
| 3.2 | On that book tap Update progress and move the slider. | Percentage and "days left" update. (If no bar shows, set page count with the pencil.) | ☐P ☐F |  |
| 3.3 | Tap Start under the progress card. Lock the phone and leave it for 2 minutes. Unlock. | The timer is still running with about 2 minutes counted. | ☐P ☐F |  |
| 3.4 | Tap Stop, enter a page number. | Minutes and page are saved; the day is marked in the Stats calendar. | ☐P ☐F |  |
| 3.5 | Start a timer on book A. Open book B. | Book B shows a way to stop or discard the other timer. You are never stuck with a timer you cannot stop. (Checks PGM-320.) | ☐P ☐F |  |
| 3.6 | With the timer on book A running, mark book A Finished. | The timer stops or is cleared; no stuck timer is shown anywhere. (Checks PGM-320.) | ☐P ☐F |  |
| 3.7 | Add the same book as Audiobook in a second read. | Two reads on one book, each with its own format. | ☐P ☐F |  |
| 3.8 | Add quote on a book. Save. Search for a word from the quote in the Library search box. | The quote shows on the book page and the search finds the book. | ☐P ☐F |  |
| 3.9 | Open a book and enter 0 or a huge page count (for example 99999) in the edit page. | Rejected or sensible message; no crash. (Checks PGM-303.) | ☐P ☐F |  |

## Part 4 - Library, search, shelves, selection

| # | Steps | Expected result | Result | Notes |
| --- | --- | --- | --- | --- |
| 4.1 | Type in the search box (title, then an author, then a note word). | Results narrow as you type. | ☐P ☐F |  |
| 4.2 | Tap each chip: Want to read, Reading, Finished. Slide the chips sideways. | Each filters correctly; sideways slide shows formats and shelves. | ☐P ☐F |  |
| 4.3 | Tap the sort icon and try each sort. | Order changes each time. | ☐P ☐F |  |
| 4.4 | Tap the list icon and try all five looks: Classic, Cover wall, Bookshelf, Spines, Compact. | All render without cut-off text. | ☐P ☐F |  |
| 4.5 | Open a book > + Shelf > New shelf "Test shelf". Then three dots in Library > Manage shelves. | Shelf exists; deleting it later does not delete books. | ☐P ☐F |  |
| 4.6 | Press and hold a book, tap two more. Tap the bookmark icon (Add to shelf) in the top bar and pick the shelf. Then select the books again, tap the delete icon and tap Undo in the black bar at the bottom within 8 seconds. | Multi-select works. Adding to a shelf shows "Added 3 to the shelf" (no Undo for shelves). After delete, Undo brings the books back. | ☐P ☐F |  |
| 4.7 | Three dots > Series. Give a book Series and Number in series with the pencil first. | Series page lists it with the next book. | ☐P ☐F |  |
| 4.8 | Three dots > Read next order. Drag a book to the top. | Order sticks after leaving and returning. | ☐P ☐F |  |
| 4.9 | Delete a book. Then Settings > Your library > Deleted books and restore it. | It returns with its reads. | ☐P ☐F |  |

## Part 5 - Stats, goal, sharing

| # | Steps | Expected result | Result | Notes |
| --- | --- | --- | --- | --- |
| 5.1 | Open the Stats tab. Tap Set goal and choose 12. | Charts, ring and calendar show; the month calendar fits on screen. (Checks PGM-300.) | ☐P ☐F |  |
| 5.2 | Stats > Year in books > Share picture. Send it to Drive or Messages. | Picture opens and shows no locked book. | ☐P ☐F |  |
| 5.3 | Stats > Report (PDF). Open the result. | PDF opens with your books and no locked ones. | ☐P ☐F |  |
| 5.4 | Open a book > Lend this book, name a person, remind tomorrow. Then move the phone clock forward one day (Settings > General management > Date and time, switch off automatic) and wait for 10:00 (or set the clock to 09:59). Set automatic time back on afterwards. | A notification at 10:00 that names neither book nor person. Got it back cancels the reminder. | ☐P ☐F ☐S |  |

## Part 6 - Locked library and privacy

| # | Steps | Expected result | Result | Notes |
| --- | --- | --- | --- | --- |
| 6.1 | Tap Locked > Set a PIN (4 to 12 numbers), twice. Write down the recovery code. | PIN set. Recovery code shown once. | ☐P ☐F |  |
| 6.2 | Open a book > three dots > Move to locked library. | Book disappears from Library, Stats and search, and is in Locked. | ☐P ☐F |  |
| 6.3 | Enter the wrong PIN 5 or more times. | You are slowed down and then locked out for a time; a clear message shows. | ☐P ☐F |  |
| 6.4 | Unlock with the right PIN. Press Home and open the Recents screen (swipe up and hold). | The Pagemark thumbnail is blank (protected). Opening the app again asks for the PIN. | ☐P ☐F |  |
| 6.5 | Try a screenshot (Power + Volume Down) on the Locked screen. | Blocked or black image. | ☐P ☐F |  |
| 6.6 | Settings > Privacy and lock: turn on fingerprint unlock. Lock, then unlock with your fingerprint. Also try cancelling and a wrong finger. | Fingerprint unlocks; cancel returns to PIN; wrong finger does not unlock. | ☐P ☐F |  |
| 6.7 | On the lock screen tap Forgot PIN? and use the recovery code. | PIN reset once and a new recovery code is shown. | ☐P ☐F |  |
| 6.8 | Settings > Privacy and lock: Hide the Locked tab. Press and hold the word "Library" at the top. | Tab is gone; the long press opens the vault (with PIN). Turn the setting off again after. | ☐P ☐F |  |
| 6.9 | In the locked library, scan or search for a book. | A warning says search text goes to the internet; shown once. | ☐P ☐F |  |
| 6.10 | Copy some text from a locked book's note, switch to another app, paste. | Note what you see in Notes. (This is an open check from the audit; any result is useful.) | ☐P ☐F |  |
| 6.11 | Settings > Privacy and lock: turn on the whole-app lock, set the delay to 0. Press Home and return. | The lock covers the whole app, including any open book. | ☐P ☐F ☐S |  |

## Part 7 - Backups, exports, restore

| # | Steps | Expected result | Result | Notes |
| --- | --- | --- | --- | --- |
| 7.1 | Settings > Backup and restore > Save a copy as a file. Set a password. Save it to Google Drive. | File appears in Drive; size is larger than a few KB. | ☐P ☐F |  |
| 7.2 | Save my list as a spreadsheet. Open it in Sheets or Excel. | Your books are listed; locked books are not. | ☐P ☐F |  |
| 7.3 | Save backups to a folder automatically > Choose a folder. Pick a folder inside Google Drive or OneDrive. Answer the password question. Tap Back up now. | A file named Pagemark-backup-... appears in that folder, and the cloud app uploads it. | ☐P ☐F |  |
| 7.4 | Add one more book, then Restore from a file. Choose the file from 7.1, enter the password. | Pagemark closes. Open it again: the library matches the backup (the extra book is gone). | ☐P ☐F |  |
| 7.5 | Immediately restore a second file within a minute (or the same one again). | A way back exists: Settings > Go back to an earlier copy lists the copies made before each restore. Choose one; the earlier state returns. | ☐P ☐F |  |
| 7.6 | Try restoring with a wrong password. | Clear error; your library is unchanged. | ☐P ☐F |  |
| 7.7 | Settings > Import and export > Bring in books from another app, pick a Goodreads or StoryGraph file (or a Pagemark list). | Preview first; import works; Undo removes the import. | ☐P ☐F ☐S |  |
| 7.8 | (Second phone, optional) Install Pagemark there, restore the file from 7.1. | Library appears, covers included. | ☐P ☐F ☐S |  |
| 7.9 | Make storage nearly full (copy large files), then try an export. Free the space afterwards. | A clear error message; the library is untouched. | ☐P ☐F ☐S |  |

## Part 8 - Notifications and widget

| # | Steps | Expected result | Result | Notes |
| --- | --- | --- | --- | --- |
| 8.1 | Settings > Notifications. Allow when Android asks. | Page shows notifications are on. | ☐P ☐F |  |
| 8.2 | Turn on Daily reading reminder for 2 minutes from now. | A notification appears at that time and does not name a book. | ☐P ☐F |  |
| 8.3 | Settings > Apps > Pagemark > Notifications: switch notifications off. Return to Pagemark's Notifications page. | A red box with Turn on appears. Tap it and re-allow. | ☐P ☐F |  |
| 8.4 | Turn on Remind me to back up (every week). | The page shows it is set; no crash. | ☐P ☐F |  |
| 8.5 | Long-press an empty home screen > Widgets > Pagemark > Add. | The widget shows books you are reading and your goal. No locked books. | ☐P ☐F |  |
| 8.6 | Settings > Widget and shortcuts: switch off showing titles. | Widget shows counts only. | ☐P ☐F |  |
| 8.7 | Long-press the Pagemark icon. | Shortcuts Add book and Reading now work. | ☐P ☐F |  |
| 8.8 | Restart the phone. After it boots, wait 2 minutes. | Reminders still scheduled; widget still shows. | ☐P ☐F |  |

## Part 9 - Samsung-specific: display, back gesture, battery

| # | Steps | Expected result | Result | Notes |
| --- | --- | --- | --- | --- |
| 9.1 | Settings > Display > Font size and style: drag to the largest, plus Bold font. Open Library, a book, Stats, Settings. | Nothing is cut off or overlapping; buttons still tappable. Set it back after. | ☐P ☐F |  |
| 9.2 | Settings > Display > Screen zoom: largest. Repeat 9.1 screens. | Same result. Set it back after. | ☐P ☐F |  |
| 9.3 | Turn on Dark mode (Settings > Display). In Pagemark, try a light and a dark theme (Settings > Appearance). | Text readable in all six themes. | ☐P ☐F |  |
| 9.4 | Use the back gesture (swipe from the edge, and slowly to see the preview) from a book page and from Settings. | Goes back one step; never exits unexpectedly. From Library, back leaves the app. | ☐P ☐F |  |
| 9.5 | Settings > Apps > Pagemark > Battery: note the setting. Turn on automatic folder backup with the shortest interval and leave the phone idle for two days (do this one over a weekend). | A new backup file appears in the folder on schedule, even with Samsung's battery optimization on. Record which battery mode you used. | ☐P ☐F ☐S |  |
| 9.6 | Rotate the phone to landscape on Library, a book, Stats. With a book open, rotate. | Layout adapts; a large-screen two-pane view may appear; no crash or lost scroll. | ☐P ☐F |  |
| 9.7 | Open Pagemark in split-screen (Recents > app icon > Open in split screen view) next to Chrome. Drag the divider. | Usable at every size. | ☐P ☐F |  |
| 9.8 | Open the book page, press Home, open another heavy app for 5 minutes, return. | Pagemark returns to where you were or to the Library; no data lost. | ☐P ☐F |  |
| 9.9 | Turn on Reduce animations (Settings > Accessibility > Visibility enhancements). Move through screens. | No problems. Turn off afterwards. | ☐P ☐F ☐S |  |

## Part 10 - Accessibility (TalkBack)

Turn TalkBack on: Settings > Accessibility > TalkBack. Swipe right to move, double-tap to activate. Turn it off after.

| # | Steps | Expected result | Result | Notes |
| --- | --- | --- | --- | --- |
| 10.1 | Walk the Library: search box, chips, a book, Add book, the bottom tabs. | Every item is spoken with a meaningful name. Icon buttons have names, not "button". | ☐P ☐F |  |
| 10.2 | Add a book by hand and give it a rating with swipe. | You can set the rating without seeing the screen. | ☐P ☐F |  |
| 10.3 | Open Stats and move over calendar days. | Days are announced with a date and whether you read. | ☐P ☐F |  |
| 10.4 | In Read next order, reorder one book. | There is a way to move it without dragging (for example move up or down actions). | ☐P ☐F |  |
| 10.5 | Lend a book while TalkBack is on. | Form fields are labelled. | ☐P ☐F |  |

## Part 11 - Offline and errors

| # | Steps | Expected result | Result | Notes |
| --- | --- | --- | --- | --- |
| 11.1 | Turn on airplane mode. Open Pagemark. | Opens normally; library readable. | ☐P ☐F |  |
| 11.2 | Offline: add a book by hand, open covers, try a book search. | By-hand works; search shows a clear message; no crash. | ☐P ☐F |  |
| 11.3 | Offline: scan a barcode. | A message says the book could not be looked up; the barcode is kept for adding by hand. | ☐P ☐F |  |
| 11.4 | Turn airplane mode off. Search again. | Works again without restarting. | ☐P ☐F |  |
| 11.5 | Change the time zone (Settings > General management > Date and time > Time zone), finish a book, change the zone again. | The finished date stays on the day you finished. Turn automatic time zone back on after. | ☐P ☐F ☐S |  |

## Part 12 - Updates and the barcode scanner's data (store form checks)

| # | Steps | Expected result | Result | Notes |
| --- | --- | --- | --- | --- |
| 12.1 | Settings > Updates > check for updates. | A clear result ("up to date" or a newer version). | ☐P ☐F |  |
| 12.2 | If a newer version is offered, tap Download and install. Allow Install unknown apps for Pagemark when asked. | Downloads, verifies, installs over the top, data intact, no "App not installed" error. | ☐P ☐F ☐S |  |
| 12.3 | Settings > Updates: turn off Check automatically. | The setting stays off after restarting the app. | ☐P ☐F |  |
| 12.4 | Install PCAPdroid (free). Start a capture for Pagemark only. In Pagemark, open the barcode scanner and scan two books, then stop the capture. Look at the connections list. | Record every host Pagemark or Google Play services contacts during the scan. Expected: only Open Library and Google Books after a scan. Anything else (for example a Google diagnostics address) must be written in Notes. This answers the Google Play Data safety question (MOB-PRV-0002). | ☐P ☐F ☐S |  |
| 12.5 | Settings > Help and about > What's new and Problem report > Copy. Paste it into a note. | Opens; the report has error lines but no book titles. | ☐P ☐F |  |

## Part 13 - Final checks

| # | Steps | Expected result | Result | Notes |
| --- | --- | --- | --- | --- |
| 13.1 | Settings > Apps > Pagemark > Permissions. | Only Camera and Notifications are listed (and Nearby/other items only if you used them). No Location, Contacts, Microphone, Storage. | ☐P ☐F |  |
| 13.2 | Settings > Apps > Pagemark > Mobile data. Look at the data used during the day. | A small number of megabytes at most. | ☐P ☐F |  |
| 13.3 | Use the app normally for 10 minutes, scrolling a library of 20 or more books. | Smooth scrolling, no stutter, no heat. | ☐P ☐F |  |
| 13.4 | Settings > Apps > Pagemark > Storage: Clear cache. Reopen. | Library intact, covers reload. | ☐P ☐F |  |
| 13.5 | Uninstall Pagemark, then reinstall and restore your backup. | Data returns from the backup; nothing hidden is left behind that you did not expect. | ☐P ☐F ☐S |  |

## Part 14 - Summary to send back

Phone: Samsung Galaxy S25 Ultra. One UI version: ______  Android version: ______  Pagemark version: ______  Date tested: ______

| Item | Count |
| --- | --- |
| Tests passed |  |
| Tests failed (list numbers) |  |
| Skipped (list numbers) |  |
| Anything that crashed or froze |  |
| Hosts seen in test 12.4 |  |
| Battery mode used in 9.5 |  |

For each failed test: the test number, what you did, what you saw, and a screenshot or screen recording (swipe down twice > Screen recorder). Send the summary and files back to Claude to turn into findings.

## Appendix - Where each test comes from

| Tests | Source |
| --- | --- |
| 2.2, 3.5, 3.6, 3.9, 5.1 | Fixes marked ready for verification in the 1.0.0 gate audit (PGM-302, PGM-320, PGM-303, PGM-300) |
| 6.4, 6.5, 6.10 | Mobile audit: recents thumbnail and clipboard not yet tested (MOB-SEC area) |
| 12.4 | Mobile audit finding MOB-PRV-0002 (Google Play Data safety form) |
| 9.5 | Samsung battery manager risk from the repository audit (scheduled backups) |
| Parts 7, 8, 10 and the rest | docs/release-audit/MANUAL_TEST_PLAN.md and the in-app guide |